- RRP Dashboard update:

| Performance Targets | Baseline Performance 2019/20 | Performance Target 2024/251 | Actual performance 2023/24 | Metric Guidance / Data source |  |
| --- | --- | --- | --- | --- | --- |
| Total annual household waste per head (kgs/head) | 354.91 kgs | 372.47 kgs | 362.3kgs/head | WasteDataFlow |  |
| Total annual household residual waste collected per household (kgs/household) | 630.52 kgs | 656.21 kgs | 643.2kgs/hh | WasteDataFlow |  |
| Total annual household avoidable (edible) food waste (kgs/head) | 77 kgs | 77 kgs | 77kgs/head | ReLondon/WRAP |  |
| Annual household waste recycling rate (% by weight) | 32% | 30% (34% including an anticipated 4% improvement that would be achieved when food waste collections can be introduced) | 28.7% | WasteDataFlow |  |
| Annual LACW recycling rate (% by weight) | 30.2% | 28.5% (32.5% including an anticipated 4% improvement that would be achieved when food waste collections can be introduced) | 27.7% | WasteDataFlow |  |
| Performance Targets | Baseline Performance 2019/201 | Performance Target 2024/251 | Actual performance 2023/24 | Anticipated performance by 1 April 2026 | Metric Guidance / Data source |
| % of kerbside properties (all households on a kerbside collection) collecting six main dry materials (glass, cans, paper, card, plastic bottles, and mixed rigid plastics (pots, tubs, and trays) and separate food waste | 0% | 0% | 0% | 100% | Borough’s own info. |
| % of kerbside properties (all households on a kerbside collection) collecting six main dry materials (glass, cans, paper, card, plastic bottles, and mixed rigid plastics (pots, tubs, and trays)* | 100% | 100% | 100% | 100% | Borough’s own info |
| % of flats (communal collections, excluding flats above shops) collecting six main dry materials and separate food waste | 0% | 0% | 0% | 100% | Borough’s own info. |
| % of flats (communal collections, excluding flats above shops) collecting six main dry materials (glass, cans, paper, card, plastic bottles, and mixed rigid plastics (pots, tubs, and trays). | 100% | 100% | 100% | 100% | Borough’s own info. |
| % of flats above shops (FLASH) collecting six main dry materials (glass, cans, paper, card, plastic bottles, and mixed rigid plastics (pots, tubs, and trays)) and separate food waste collection | 0% | 0% | 0% | 100% | Borough’s own info. |
| % of flats above shops (FLASH) collecting six main dry materials (glass, cans, paper, card, plastic bottles, and mixed rigid plastics (pots, tubs, and trays)). | 100% | 100% | 100% | 100% | Borough to take from own info. . |
| Proportion (%) of waste fleet heavy vehicles that are LEZ / ULEZ compliant | N/A | 100% | 100% | 100% | Borough to take from own info |

- 2024/25 RRP Action update:

| Ref # (use # from original RRP) | Action title (copy from original RRP) | Action description (copy from original RRP) | Status: - Complete - On track / part complete - Delayed / on-hold / no progress to date - Cancelled | Action progress update Please include: - Progress made in 2024/25 against this action - How this action is going to be further delivered across 2025/26 (if applicable) - Reason for part completion, delay, hold, no progress or cancellation (if applicable) | Impact of action Please include: - What was the impact of this action being delivered in 2024/25, against the ‘Expected Target / Impact’ set out in the original RRP? |
| --- | --- | --- | --- | --- | --- |
| #1 | Communications and engagement | Recycling and waste website including promotion “recycle, reduce, reuse” revised and improved, regular improvements are being made as required. The website includes promotion of: - household recycling - commercial waste recycling - home composting - food waste reduction - reducing contamination - furniture recycling & reuse organisations - electricals recycling - clothing and textiles reuse - Real Nappies - The council joined Real Nappies for London (RNFL) on 1 April 2022, this will enhance promotion and activities to encourage the use of reusable alternatives to disposable nappies and is supported with a subsidy of up to £54.15 per applicant via the North London Waste Authority. Recycling and waste ¦ Barnet Council Household recycling and waste ¦ Barnet Council Reduce, reuse and repair for Barnet ¦ Barnet Council Summers Lane recycling and reuse centre ¦ Barnet Council The council regularly reviews the resources and guidance available via ReLondon when developing communications plans and service improvements, such as the Flats Recycling Package Tool. | On track / part complete | The council took part in national Recycle Week from 14-20 October 2024 working with the NLWA, as well as Plastic Free July and International e-waste day. Real Nappies for London - The council placed regular social media posts throughout the year to regularly promote the scheme. A RNFL promotional video is available on the council’s reuse webpages: Reusable nappies ¦ Barnet Council The council’s Community Skips campaign ran from 19 February 2024, focusing on reuse options available to users of the service. Community skip service ¦ Barnet Council On the go recycling - new multi stream street bins are to be provided in seven town centres to encourage separation of recyclable items. | Real Nappies for London: - In 2024/25, 86 real nappy vouchers were issued in Barnet. - 47 vouchers were redeemed. RNFL Action Plan - June to August 2025: Ongoing outreach events across participating London Boroughs ● Review of resources and promotional materials. ● Follow up on voucher recipients to increase redemption and voucher processing. Community Skips: Since the community skips programme commenced, 452 bikes, 592 white goods, 1801 items of furniture, 1018 children's toys, and 582 textile items have been sent for recycling or reuse, which might otherwise have been sent for disposal. On the go recycling: Dual purpose on the go recycling and refuse bins were installed in a number of town centres in summer 2025, and contamination levels have been minimal. |
| #2 | Produce map showing recycling locations, refill and repair points | An online map will be produced/identified to show recycling locations, water refill and repair points to help residents reduce, reuse and recycle waste | On track / part complete | An online map is being produced and will be available via the council’s website during Autumn 2025. | All activities will support the achievement of targets set out in the dashboard. |
| #3 | Recycling locator tool | Recycling locator tool for soft plastics, plastic films, plastic bags and wrapping, flexible plastics added to council website: https://www.recyclenow.com/repeatthecycle | On track / part complete | Work is ongoing to integrate options for plastics into the council’s online map tool. | All activities will support the achievement of targets set out in the dashboard. |
| #4 | Separate food waste collections | - The council has previously carried out a trial of separate food waste collections at a number of flats. The council will take the learning from its earlier trial forward into planning for future food waste services at flats, including consideration of demographics. - The council has a commitment to bring back the separate food waste collection service - The council has an outline project plan for various workstreams in relation to the potential changes to services under the Environment Act, while it awaits the government’s response to the consultation feedback it received, and formal regulations to define requirements under the Act. A high-level needs analysis has been undertaken for the key requirements of the Environment Act 2021 as currently known. - The council is developing a data model, taking account of different property types and future housing growth projections. - The council has referred to the options appraisal commissioned jointly by the GLA and Council regarding future service options, including food waste. - The council has modelled the potential tonnage shifts that could result from food waste collections being implemented for houses, and for flats. The council has shared this with the North London Waste Authority and will work closely with the NLWA on the development of the North London Joint Waste Strategy. - The availability of depot space remains a significant challenge for the council, with existing services needing to be accommodated across Oakleigh depot and other satellite locations. An initial internal assessment of the operational requirements for the provision of a separate food waste services for houses has indicated the need for eleven food collection vehicles, plus two spare vehicles. Provision of food waste collections to flats and businesses will further increase the number of additional collection vehicles and depot space required. There are options for bulking of food waste available to the council, but there is currently no depot space available to accommodate these additional vehicles. The council continues to work to identify further parcels of land. - When the regulations supporting the Environment Act are issued and the new burdens funding agreed, the council will revise its programme to reintroduce food waste collections. - An indicative overall implementation timescale would be 18-24 months, subject to all funding issues and constraints being overcome. However, market factors relating to procurement of containers and vehicles will have an effect on timescales. | On track / part complete | The council is progressing procurements for vehicles and containers for the implementation of separate food waste collections in line with the timelines indicated by the previous government, and all plans are on track to meet this timescale. It is anticipated that a 4% improvement in the recycling rate will be achieved when food waste collections are introduced. There is an established governance structure and dedicated Project Team with resources allocated to deliver the required outcomes in an efficient and effective manner. Working groups meet regularly on the below workstreams: •Service design – options appraisal for different service delivery models – completed. Plans are in place to decant some services to other locations in order for the depot to accommodate the new food waste collection fleet •Data – analysis of household numbers by property type - completed •Containers and procurement – procurement is complete for all required containers, with phased deliveries to the council to commence from December 2025 •Vehicle selection – vehicles have been ordered and are due to be delivered/commissioned in March 2026 •Finance – assessment of funding from DEFRA and identification of any gaps that need to be mitigated. -Communications – - Phase 1 - Soft launch commenced 22 September 2025 during Recycle Week with press release, video, website page, social media plus paid adverts, prize draw competition, staff briefings. - Phase 2 (December 2025): Direct mail letters to households introducing the service (two versions – one for flats above shops and one for all others). - Phase 3 (January–March 2026): Caddy deliveries to all households with instructional leaflets, supported by pre-roll out ‘get ready’ comms including - videos, a vehicle naming competition and a range of digital channels to prepare residents for the service launch. - Phase 4 (Go-live, 30 March 2026): Full launch of weekly food waste collections. Activation push across outdoor, radio, TV, digital & social, subject to pre-election requirements - Phase 5 (Post-launch, from July 2026): Behavioural nudge activity including thank-you messaging, digital updates, and schools engagement. | The council’s initial modelling for potential changes following the release of the Environment Act regulations suggests that the introduction of food waste collections for houses and flats could result in approximately a 4% increase in the annual household recycling rate. |
| #5 | Food waste reduction | - The council is committed to developing and implementing food waste reduction initiatives. The council will: - Review its target for a reduction in edible avoidable food waste in the light of a waste composition analysis being coordinated by the NLWA – the first phase is currently expected to be completed by end of 2022/23. Any updates will be included in the appropriate RRP annual update. -Review the outcome of the LB Bexley food waste reduction and behaviour change trial and consider actions that can be taken forward in Barnet based on the detailed findings. - Review the suitability of food-sharing apps such as OLIO for local promotion | On track / part complete | Food waste reduction information is available on the council’s website. Reducing food waste ¦ Barnet Council The council’s communications for the annual Passover service promote donation of unwanted food to local food charities. The council has reviewed case studies on food waste service across a number of councils and through resources such as those provided by ReLondon and WRAP. The council has attended a number of webinars, including those organised by ReLondon. | All activities will support the achievement of targets set out in the dashboard. |
| #6 | Garden waste collections | The council promotes the chargeable garden waste service on an annual basis to maximise participation, and the tonnage of garden waste collected for composting | On track / part complete | To date, we have had 39,330 subscriptions to this year’s garden waste collection service. | All activities will support the achievement of targets set out in the dashboard. |
| #7 | Education plan on reducing consumption | The council has secured agreement for a funded project with the NLWA for an education campaign on reducing consumption and reuse behaviour change, linked to the cost of living situation. This is currently being scoped with a tender for consultancy support to be issued during quarter 4 of 2022/23. Practical examples including ongoing work to secure reuse outlets for bicycles and furniture deposited by residents as part of our community skips service. | Complete | Bring it... - Launched in Barnet in January 2024, was successfully rolled out to the remaining six NLWA boroughs in 2024/25. The behaviour change campaign aimed to encourage residents to use reusable coffee cups, bottles, bags and containers to reduce single-use plastic. The project focused on social normative messaging, using real residents and businesses to influence peers and included prompts to help residents to remember to bring their reusables with them when they leave home. The social media campaigns generated over 9.3 million impressions, reaching over 4.1 million residents and resulting in over 53,500 landing page views. Out of home advertising targeted residents when visiting the high streets, where 350 local businesses had signed up to the campaign. - Residents who saw the campaign were significantly more likely to be concerned about the environmental and health impacts of single-use plastics, believe it is easy to reduce their use, and wanted to see more efforts to facilitate the use of reusables to help protect the planet for future generations. They also reported significantly higher levels of engagement in six out of seven reuse behaviours, including using reusable containers for hot drinks, takeaway breakfasts, lunches, dinners and loose groceries and were more open to borrowing and returning all types of reusable items and using their own containers for takeaway meals. The results are promising, and suggestive of outcomes that contribute to reducing single-use plastic waste across north London. To further facilitate the use of reusable containers additional reuse options must be available to our residents which will require broader systems change. | All activities will support the achievement of targets set out in the dashboard. |
| #8 | Free public water fountains | The council is investigating the feasibility of bringing free public water fountains in parks, back into use, which would reduce single use plastic drink bottle waste. | On track / part complete | In Barnet’s parks and open spaces we currently have: - Water fountain in Monken Hadley - Basing Hill Park – water bottle filling station - Cherry Tree Wood – water bottle filling station - Colindale Park – water bottle filling station. During 2025/06 the council’s Greenspaces Team plan to: - Install a water bottle filling station at Market Place Playground, N2. We have the funding for this. - Investigate refurbishing water fountains at Hendon Park and Victoria Recreation Ground. | All activities will support the achievement of targets set out in the dashboard. |
| #9 | Communications Plan | - Communications Plan - created annually and amended in-year where there are changes in requirements or where new communications opportunities arise. - A communications officer is embedded within the Street Scene service. An annual Communications Plan for recycling and waste minimisation is prepared and implemented, making full use of print and social media to maximise VFM/effectiveness. - Communications output is linked to wider regional and national campaigns and resources including: - LondonRecycles - ReLondon - RecycleNow - Recycle Week - Plastic Free July | On track / part complete | Current focus is on the development and implementation of the communications plan for food waste. Other communication opportunities are picked up eg. Electricals recycling, Recycle Week. Food Waste Communications – - Phase 1 - Soft launch commenced 22 September 2025 during Recycle Week with press release, video, website page, social media plus paid adverts, prize draw competition, staff briefings. - Phase 2 (December 2025): Direct mail letters to households introducing the service (two versions – one for flats above shops and one for all others). - Phase 3 (January–March 2026): Caddy deliveries to all households with instructional leaflets, supported by pre-roll out ‘get ready’ comms including - videos, a vehicle naming competition and a range of digital channels to prepare residents for the service launch. - Phase 4 (Go-live, 30 March 2026): Full launch of weekly food waste collections. Activation push across outdoor, radio, TV, digital & social, subject to pre-election requirements - Phase 5 (Post-launch, from July 2026): Behavioural nudge activity including thank-you messaging, digital updates, and schools engagement. | All activities will support the achievement of targets set out in the dashboard. |
| #10 | Promote circular SME’s | - The council will work with ReLondon to promote circular SME’s to residents, including signposting via the council’s reduction and reuse web pages. - The council has officers signed up to the Circular Economy Matchmaker, and the council is working to improve the sustainability of its supply chain as part of its Net Zero objectives. The council will consider any opportunities to support a circular economy, including as part of its forthcoming sustainability strategy. - The council’s commitment to being a net zero borough will be supported by its Sustainable Commercial Strategy. The council will support and develop its supply chain to embed sustainability considerations into procurement. | On track / part complete | The council’s Sustainability Team is liaising with ReLondon to explore future actions towards a circular economy. Sustainability is a core pillar in the council’s updated Social Value Policy. Work is in progress on extended guidance for suppliers on sustainability to support this. | All activities will support the achievement of targets set out in the dashboard. |
| #11 | Planning guidance | - Recycling & Waste Guidance for Architects and Developers updated regularly, includes planning requirements for 50/50 balance between recycling and refuse bin capacity, and provision of indoor recycling storage space for new build properties. Information for developers and architects ¦ Barnet Council - To be fully revised in line with future service model. - The council will also consider the development of a Supplementary Planning Document on recycling and waste provision. - The council is reviewing webpage content and placing reuse options at top of our communications messaging wherever possible (for example in relation to our community skips and bulky waste collection service web pages). | On track / part complete | Planning requirements relating to the upcoming food waste recycling service will be taken to the Councils Cabinet on 18 November for approval, with a wider review of all recycling and waste policies to follow thereafter. | Future planning requirements will ensure that the benefits of Simpler Recycling are maximised. |
| #12 | Barnet Homes recycling plan | - Communications Campaign - package of communications for distribution to 15,000 housing ALMO households to support increased recycling and reduction in waste. Campaigns implemented, including printed media, social media, and refresh of on-site information for service users. - Targeted communications with landlords and agents to reduce throw away culture. | On track / part complete | The council maximises links with its Housing ALMO Barnet Homes, including articles and information in their local tenants’ newsletters. The council is working closely with Barnet Homes regarding communications for food waste implementation. | Information included in the Barnet Homes residents’ newsletter reached approximately 15,000 households |
| #13 | Household Recycling and Waste Policies | Policies are in place in relation to maximum container sizes provided, materials accepted for recycling and contamination. At present the council has a no side waste policy to restrict collection of excess residual waste. - These policies will be fully revised and updated in the light of any service changes under the Environment Act regulations Household recycling and waste policies ¦ Barnet Council | On track / part complete | The council’s Recycling and Waste policies and related Planning requirements will be fully updated and published once the council’s service model for Simpler Recycling is confirmed. | Future policies and planning requirements will ensure that the benefits of Simpler Recycling are maximised |
| #14 | North London Waste Authority (NLWA) – Residual Waste Reduction Plan | - The council fully supports and promotes waste prevention work led on its behalf by the North London Waste Authority. Examples of activities in Barnet delivered by NLWA during Q3 and Q4 of 2021/22 include two recycling presentations to community groups, a contamination stall and art exhibition. Our Strategies ¦ NLWA | On track / part complete | Ongoing | All activities will support the achievement of targets set out in the dashboard. |
| #15 | Develop plans for future recycling & waste services in line with Environment Act regulations | Develop plans for future services, through the following workstreams: - Data Preparation and Modelling - NLWA Engagement - Creation of new services and expansion of current services - Depot and service requirements - Procurement - Financial Impacts forecasting - Policy and Guidance development - Communications | On track / part complete | The council is progressing procurements for vehicles and containers for the implementation of separate food waste collections in line with the timelines indicated by the previous government. It is anticipated that a 4% improvement in the recycling rate will be achieved when food waste collections are introduced. There is an established governance structure and dedicated Project Team with resources allocated to deliver the required outcomes in an efficient and effective manner. Working groups meet regularly on the below workstreams: •Service design – options appraisal for different service delivery models - completed •Data – analysis of household numbers by property type - completed •Containers and procurement – procurement is underway for containers. •Vehicle selection – vehicles have been ordered. •Finance – assessment of funding from DEFRA and identification of any gaps that need to be mitigated. -Communications – plan drafted, with a soft launch commencing 22 September 2025 | The council’s initial modelling for potential changes following the release of the Environment Act regulations suggests that the introduction of food waste collections for houses and flats could result in approximately a 4% increase in the annual household recycling rate. |
| #16 | Commercial recycling & waste service: | - The commercial service promotes recycling in its service offer to schools and businesses. Recycling collections are offered at a lower price than residual collections to encourage and maximise recycling - The commercial dry recycling service already meets the Mayor’s minimum standards. - The service is working on a Commercial Business Plan for waste services to customers and this will include consideration of further promotion of our recycling services. Business recycling ¦ Barnet Council | On track / part complete | The commercial food waste service has been advertised to schools and businesses in the borough with 10 or more staff. So far 56 schools and 125 businesses have signed up for a food waste collection service, work is ongoing to engage more schools and businesses. | All activities will support the achievement of targets set out in the dashboard. |
| #17 | Barnet Council fleet | - The council will develop a fleet strategy, considering alternative fuel vehicles as appropriate. The council will also be considering upskilling its fleet maintenance workforce and any apprenticeships to ensure they are suitably trained to maintain alternative fuel vehicles - The ULEZ (Ultra Low Emission Zone) requirements did not affect Barnet until their expansion in October 2021. In advance of the ULEZ expansion the council took the following actions: - The fleet vehicles that would be non-complaint were renewed or exchanged over this period - The main fleet of RCV’s were renewed in two main tranches in 2018 and 2020 - All hire vehicles were exchanged for compliant vehicle As of April 2022 all Barnet Council fleet is 100% compliant. | On track / part complete | A replacement programme for tipper vehicles was completed in early 2024 and five electric vehicles have been delivered. Other electric vehicles are being considered as part of our fleet replacement programme, where this is achievable. Electric vehicle training was provided to workshop staff and will continue to be provided to ensure all staff, including new starters, are continually upskilled in this area. Additional food waste vehicles have been procured and expected to be delivered in March 2026. . Plans are in place to decant some services to other locations in order for the depot to accommodate the new food waste collection fleet. | All activities will support the achievement of targets set out in the dashboard. |
| #18 | North London Waste Authority - LondonEnergy Ltd Fleet | - NLWA are currently carrying out a review looking at alternative fuels for vehicles with London Energy Ltd (LEL). The ambition ultimately is to have a zero-carbon emissions fleet. This will be dependent on having the appropriate technology to provide a sustainable service. - The vehicle fleet of NLWA’s current main waste transfer, treatment and disposal contractor, LEL, and those of LEL’s subcontractors are now all ULEZ compliant. - It is a requirement of the main waste contract with LEL to use Euro IV vehicles as a minimum. LEL have initiated a vehicle replacement programme to ensure vehicles comply with ULEZ. All vehicles are now Euro VI, leading to a significant reduction in NOx emissions. - NLWA are currently reviewing the environmental impact of the fleet with LEL and potential improvements which can be made. NLWA have transitioned its vehicles from diesel to an electric. We have an electric Volkswagen golf and a Peugeot, and Volkswagen van (petrol). The aim is to replace the petrol van in 2022. | On track / part complete | Ongoing procurement of electric replacements for smaller fleet vehicles. Working group continue to review options for future sustainable options and potential pathways, including baselining current data and deciding on impact factors. This includes exploring options for multiborough collaborations. This could generate a significant financial savings if the infrastructure could be joint (including the costs of procurement, fleet and depot sharing). Technical consultancy support will be commissioned for fueling options. | All activities will support the achievement of targets set out in the dashboard. |
| #19 | Reducing contamination | The council issues slam-lock lidded 1100litre bins for recycling as standard, to reduce contamination including black bag waste. | On track / part complete | Ongoing | All activities will support the achievement of targets set out in the dashboard. |
| #20 | Recycling & Waste collection round reorganisation | Amendments to collection rounds are made on an ad-hoc basis, in order to balance resources across the borough, and minimise costs and emissions from the collection fleet. | On track / part complete | Ongoing | All activities will support the achievement of targets set out in the dashboard. |
| #22 | Procurement | The corporate procurement service is being brought back in house from October 2022 and this will involve a review of the procurement strategy including sustainability. | Complete | - The corporate procurement service is now an in-house service. | All activities will support the achievement of targets set out in the dashboard. |
| #23 | Reuse & Recycling Centre (RRC) - Summers Lane | The council’s RRC is well-used by residents and accepts a wide range of materials for recycling or reuse. The average recycling rate across the NLWA RRC network was 72.1% 2021/22. Summers Lane recycling and reuse centre ¦ Barnet Council - Expanded polystyrene and mattress recycling trial: The council has worked with the NLWA to launch a trial to recycle expanded EPS in November 2021. State of the art EPS shredders/compactors have been installed at Summers Lane and South Access RRC’s with a third unit at Wembley Waste Transfer Station. This trial is the result of a partnership with the British Plastics Federation and Greenbank Recycling Solutions. The recycling of this material will allow it to be used in insulation and similar products, avoiding the need for virgin materials to be used for these purposes. NLWA are reviewing the polystyrene trial to measure the carbon impact and cost of the scheme to determine whether it should be extended. Mattress recycling was introduced to the NLWA RRC network in June 2021.. If the rate of recycling continues as at present, some 52,600 mattresses would be recycled in a full year amounting to nearly 1500 tonnes of waste being transferred from the residual waste stream to the recycling stream. Officers have also made progress in establishing a partnership with Terracycle to recycle specialist products which cannot be managed as part of the household dry mixed recycling contract. | On track / part complete | - The Edmonton EcoPark Reuse and Recycling Centre opened to the public in July 2024. - NLWA aims to maximise recycling and reuse opportunities across the seven RRCs to make better use of the materials handled by the authority. In 2024/25, NLWA continued to divert difficult-to-recycle materials from the residual waste bin, capturing even more material than in previous years. - In 2024/25, NLWA saw a 7% increase in the number of mattresses recycled across the RRCs and waste transfer stations compared to last financial year, collecting an average of 8,512 mattresses for recycling every month. - Following a trial period in 2023, north London residents can now recycle hard plastics, such as plastics children’s toys and garden furniture, at four of NLWA’s RRCs. The expansion of this service has seen an increase in the amount of material captured for recycling, with almost 170 tonnes recycled in 2024/25. - The carpet recycling service, originally operating as a trial at South Access Road RRC, was introduced at two more RRCs and captured 213 tonnes of material in 2024/25. - NLWA saw a 56% increase in the amount of Expanded Polystyrene (EPS) collected for recycling across RRCs in 2024/25 compared to the previous year. - NLWA operates a DIY reuse scheme at two RRCs which encourages residents to reuse DIY materials captured across the LEL RRC network, free of charge. The volume of material diverted for reuse increased from 91.8 tonnes in 2023/24 to 104.2 tonnes in 2024/25. 108 tonnes of paint were collected for reuse by residents in 2024/25, up 35 tonnes compared to 2023/24. - In 2024/25, NLWA launched a dedicated disposable vape recycling service across RRCs to promote the safe disposal of these products. The scheme captured a total of 830 kilograms of material in its first year of operation. This is equivalent to approximately 39,500 individual disposable vapes diverted from litter, street and kerbside bins. | All activities will support the achievement of targets set out in the dashboard. |
| #24 | North London Waste Plan | The North London Waste Plan was adopted by the council in March 2022. The Plan will ensure there will be adequate provision of suitable land to accommodate waste management facilities of the right type, in the right place and at the right time up to 2036 to manage waste generated in North London. | On track / part complete | Ongoing | All activities will support the achievement of targets set out in the dashboard. |
| #25 | Waste transfer facilities | RRFs - NLWA operates a sorting facility (at Wembley) which sorts wood, mattresses, metal, cardboard and hardcore material. It is envisaged that 10,000 tonnes will be processed at the station per annum. We are recovering around 30% of materials for recycling and reuse. - NLWA are investing in a residual pre-treatment facility (sorting facility) within the new RRF. This will process between 30,000 and 65,000 tonnes of residual waste, and we expect to recover 30% of materials for reuse and recycling. We have engaged consultants this year (2022) to carry out a best practice review across Europe, with a view to installing a facility which will provide maximum value. NLWA expect the materials processed to be similar to those at Wembley, with additional waste streams such as plastics, but this is dependent on the best available technology. Residual transport arrangements - NLWA are currently carrying out a review looking at alternative fuels for vehicles with London Energy Ltd (LEL). The ambition ultimately is to have a zero-carbon emissions fleet. This will be dependent on having the appropriate technology to provide a sustainable service. Contract In April 2022 NLWA varied their existing contract with LEL to facilitate the use of the Temporary Bulk Waste Facility (TBWF). NLWA are currently developing a new contract to manage the education and visitor centre at the RRF. NLWA expect this to be in place by December 2022. NLWA are developing (in consultation with the boroughs), a new contract for the management of the state-of-the-art facilities at the Eco Park, Edmonton. | On track / part complete | RRF’s - In April 2024, the Resource Recovery Facility (RRF) began welcoming borough vehicles, ramping up to full operations and enabling it to function as a modern waste management facility. In its first year of full operation, around 170,000 tonnes were processed through the facility including residual waste, bulky waste, food waste and garden waste. The expanded capacity of the RRF provides provision for north London to double its food waste collection ability, ahead of the planned compulsory food waste service for all residents across England by April 2026. - Space has been allocated to the new RRF to support recycling and reduce waste. In 2024/25, NLWA engaged consultants to conduct a review of existing mixed waste sorting operations in other countries to understand what might be possible in north London. Officers will use the findings of this report, along with knowledge of other innovations in the waste sector, to determine how best this space could be used to increase recycling and reduce the carbon impact of the residual waste stream. | All activities will support the achievement of targets set out in the dashboard. |
| #26 | NLWA Residual Waste Prevention Plan | A new plan is being prepared for 2022-25 and due to be agreed in Autumn 2022. The aims of the plan are to: - Increase residents’ understanding of the journey of waste and the need to shift from a linear to a circular economy - Provide information and advice on how to adopt more sustainable behaviours - Increase residents’ understanding and motivation of how and why it is important to recycle effectively - Promote effective recycling - Provide policy responses and engagement with national and regional strategy development on waste prevention - Campaign for government action to increase support for the circular economy, including reforms which reduce packaging, encourage reuse and repair - Campaign for systemic changes to reduce the manufacture and consumption of single-use and unrecyclable items. - The Plan will align with and complement the communications and engagement activities delivered by the constituent boroughs and community groups. The NLWA will continue to support the waste prevention activity of the constituent boroughs through digital and outreach activities, whilst also enabling community-based organisations to develop and deliver waste reduction projects through the Waste Prevention Community Fund. Stakeholders, including residents are being engaged to inform this plan, for example, through a behaviour change research project to gain insight to the most effective routes to resident engagement and messaging that will motivate actions to prevent waste, based on the approaches delivered by NLWA. The following activity has already been agreed and will be delivered whilst the new Plan is being developed. Monitoring and evaluation of the plan will be carried out against project-based targets. - Pan-London Food Waste Campaign will be delivered in partnership with ReLondon, London Boroughs and London Waste Disposal Authorities to inform and empower individuals to reduce their personal food footprint. The campaign will use inspiring messages and practical advice to build on the success of past campaigns such as TRiFOCAL (the ‘Small Change, Big Difference’ campaign) and existing campaigns such as Food Wave. - Low Plastic Zones: Business engagement will continue in existing and new zones, and a review of the project, due to be completed September 2022, is being undertaken to ensure approach and scope are as effective as possible. - Education: A research project with schools is being delivered to understand the priority areas of interest and gaps relating to waste minimisation education. To also understand preferred educational offers that could be provided by the Authority or other external organisations that would increase knowledge of waste issues and waste reduction amongst school staff, pupils, and wider school community. 50 schools are due to be engaged through interviews and surveys, and views of parents/carers and teachers are being sought through four focus groups. Reporting is due to be completed in August 2022. - Reusable nappy scheme: NLWA continues to pay a subsidy of £54.15 per baby to parents/carers in north London who use reusable nappies rather than disposable ones. The level of subsidy reflects the saving to NLWA of not having to dispose of the nappies in the waste stream. The voucher scheme is administered by Real Nappies for London (RNfL) and includes as all north London boroughs as members. The council joined this scheme in April 2022. - Waste Prevention Community Fund: Not-for-profit organisations will have the opportunity to apply to the newly increased Fund of £120,000 for projects that support waste prevention in north London. The fund for 2022-23 will open for applications November 2022 with awards due to be issued by March 2023. - Repair and upcycling events: A series of events will be delivered across the Authority area to encourage amongst north London residents, reuse, repair and upcycling of large household items such as furniture and soft home furnishings, helping to preserve valuable resources and divert a significant volume of reusable items from disposal, whilst also creating opportunities for to raise the profile of organisations and individuals operating in this sector in north London. Due to be completed by November 2022, one event will be delivered in each borough, currently confirming targets and outputs with contractor. - Waste Prevention Exchange conference: this annual event will be delivered to bring together sector experts on a programme of topical waste prevention issues. - Campaign to promote the reuse shop at Kings Road Reuse and Recycling Centre. This will include a promotional event at the shop, social media advertising and a press release. - Advertising campaign to raise awareness of and increase attendance at reuse and recycling centres. - Advertising campaign to raise awareness of and increase participation in north London’s reusable nappy scheme. | On track / part complete | In January 2023 NLWA published ‘Preserving Resources, Driving Change’, which sets out our approach to community engagement, communications and policy work. The aim for this ambitious programme is to draw on the collective expert experience of NLWA and constituent boroughs, apply behaviour change methodologies, use existing research and test and evaluate approaches as work is developed and delivered. The priorities are to: - Enable communities to deliver change on the ground by providing residents with prevention, reuse, and repair opportunities - Campaign for change - Work in partnership - Educate and inform residents - Support our boroughs - Work with businesses Reusable nappy subsidy - From 1 April 2024 to 18 March 2025, 83 reusable nappy vouchers have been issued in Barnet and 41 have been redeemed. Officers are gathering data to evaluate the scheme’s effectiveness, to understand whether the vouchers motivate parents and carers to switch to reusable nappies. - We ran a digital communications campaign to encourage north Londoners to consider using reclaimed paint - leftover or unwanted paint that can be reused. It sought to address barriers identified through behaviour change analysis, raising awareness of reclaimed paint, demonstrating its quality and normalising it by showing real examples of reclaimed paint being used. - We partnered with The Dugdale Arts Centre (DAC) and Friends of Hartington Park and Carbuncle Passage, supporting them to use reclaimed paint to paint murals on their walls and fences, respectively. We took professional photos of these murals and used them in press releases and engaging social media assets. - Following press releases from both Enfield Council and NLWA, the DAC launch event was covered by the Enfield Independent, Barnet Borough Times, Parikiaki and Enfield Dispatch, with a total audience reach of 82,303. Paid social media resulted in over 1,053,000 impressions and there were 3,302 page views of the Paint Reuse webpage. Battery fires campaign - An increasing number of rechargeable batteries are being put in the residual waste or household recycling. This not only means that precious materials end up going to waste, it also poses a health risk to operatives because the batteries can explode. - NLWA carried out a survey to find out how many rechargeable batteries Londoners have lying around at home; whether they are able to spot signs of a damaged battery and know how to responsibly dispose them. Survey findings and data from LondonEnergy Ltd and Biffa were used in a press release to raise awareness of the issue. This was supported by social media advertising to direct residents to find battery recycling points. The campaign received coverage in all main trade waste publications, Resource, Let’s Recycle, Circular, MRW, with a collective reach of 41,475, and received 320,000 impressions from social media advertising. In the Know - Launched in September 2024, In the Know is NLWA’s innovative outreach programme for primary schools. Over the past year, officers have collaborated with seven schools to elevate the importance of waste prevention and the circular economy. This initiative has included engaging assemblies, interactive staff workshops, thorough waste audits, and insightful senior leadership and subject sessions. In its first year, the programme has successfully engaged over 2,600 pupils and staff. - The school worked with during the 2024/25 year in Barnet was Monkfrith Primary School. - Building on this initial success, officers are doubling the programme’s capacity, working with 14 primary schools from September 2025. In its second year, the programme will introduce CPD sessions for subject leads, facilitating an exercise to map the national curriculum against waste and the circular economy, and identify opportunities to enhance in-school teaching. - In March 2025, officers developed a partnership with the Lightyear Foundation to ensure all NLWA school activities are inclusive. Over the coming year, officers will collaborate with a local Specialist school for students with Special Educational Needs and Disabilities (SEND) to co-design a new workshop. Education Hub - NLWA’s Education Hub, an online resource hub for pupils and teachers, has also been revitalised. The Hub now features a wealth of bespoke resources tailored to north London, including ready-to-go lesson plans. Initially developed for primary schools, the Hub now boasts a new secondary area, complete with a series of career profiles that highlight how a background in science can lead to careers in waste management. In the coming year, we will continue to expand the Education Hub, adding more resources and exploring opportunities to signpost students towards work experience, volunteering, and apprenticeship opportunities. Other school activity - Additionally, NLWA ran a photography competition for secondary schools across the seven boroughs. The theme, ‘Nature’s Resilience’, invited students to capture moments of nature reclaiming spaces or recovering from human activity as studies have shown that connection to nature can increase engagement in waste prevention behaviours. The competition saw 46 students from 16 schools participate, with a winner and two runners-up selected. Their artwork will be proudly displayed at EcoPark House during the Opening Ceremony. EcoPark House - The Authority’s new education and visitor centre opened its doors in January 2025. This sustainably built community asset serves as an educational facility and is the new home of the Edmonton Sea Cadets. EcoPark House aims to become one of the best education and visitor centres in the country. - In its first month, the education programme at EcoPark House earned a prestigious quality badge from the Council for Learning Outside the Classroom, a Department for Education-backed initiative. Schools are invited to book sessions at EcoPark House to enhance young people’s understanding of waste management and circular economy principles. The programme has been successfully implemented and over 200 students and staff have participated. The programme is receiving outstanding feedback from school staff, notably the impact of students viewing the Resource Recovery Facility and the high-quality, engaging activities. Following their visits, all teaching staff have indicated that they would recommend a visit to a colleague. - Since its opening, EcoPark House has become the new hub for visitor tours, featuring an engaging walkaround of the Resource Recovery Facility. The building has also hosted its first community repair day. Looking ahead, officers will continue to expand the range of programmes available, with plans to develop offerings for secondary school students and explore the feasibility of further and higher education programmes. North London Community Fund In 2024/25, 3 community groups in Barnet received funding to deliver on various waste prevention activities: - Bread N Butter CIC – Get Waste Wise - Community Focus Inclusive Arts – Upcycling New Creations - Our Home, Our Planet CIC – Eco Show & Tell Sustainability Fairs - NLWA commissioned a third party to conduct a composition analysis of various waste streams across each borough and a summary report was completed in 2024/25. The analysis will provide a useful insight into the makeup of the waste collected by the seven boroughs, enabling officers to identify opportunities to target interventions to increase recycling and reduce waste. It will also inform NLWA’s public affairs and lobbying work, providing local evidence to support asks of the government around key waste issues and policies. | All activities will support the achievement of targets set out in the dashboard. |
| #27 | Recycling activities by WDA | Communications - Targeted, paid-for digital campaigns to promote core NLWA services: household recycling; reuse and recycling centres; large electrical items collection service. - The North London Waste Authority are planning to deliver in-person outreach on food waste prevention acting on behalf of all of their seven constituent Waste Collection Authorities, to tie into the forthcoming pan-London food waste campaign. Delivery targets are still to be finalised. The NLWA are also currently considering plans for repair, education and reusable period products as other areas of priority for development. Resource Recovery Facilities - NLWA operates a sorting facility (at Wembley) which sorts wood, mattresses, metal, cardboard and hardcore material. It is envisaged that 10,000 tonnes will be processed at the station per annum. We are recovering around 30% of materials for recycling and reuse. - NLWA are investing in a residual pre-treatment facility (sorting facility) within the new RRF. This will process between 30,000 and 65,000 tonnes of residual waste, and we expect to recover 30% of materials for reuse and recycling. We have engaged consultants this year (2022) to carry out a best practice review across Europe, with a view to installing a facility which will provide maximum value. NLWA expect the materials processed to be similar to those at Wembley, with additional waste streams such as plastics, but this is dependent on the best available technology. Reuse and Recycling Centre (RRCs) - NLWA have reopened all RRCs, and they are now operating full time hours. This includes the Summers Lane RRC in Barnet. NLWA will be reviewing the booking system, looking at the positives and negatives of having/not having this in place, and will take a decision whether to retain this or not. - NLWA continue to collect and recycle mattresses and extended polystyrene, and are seeking outlets for other hard to recycle items. NLWA have renewed a textile contract and are now looking to increase the scope of textiles and carpets that can be accepted at the RRCs network. NLWA hope to have this offer up and running by 2023. Contract In April 2022, NLWA varied an existing contract with LEL to facilitate the use of the Temporary Bulk Waste Facility (TBWF). NLWA are currently developing a new contract to manage the education and visitor centre at the RRF. NLWA expect this to be in place by December 2022. NLWA are developing (in consultation with the boroughs), a new contract for the management of the state-of-the-art facilities at the Eco Park. | On track / part complete | EcoPark House - NLWA’s new visitor and education centre was opened to the public and welcomed its first school visit in 2024/25. As a sustainably built community asset, an educational facility and new home of the Edmonton Sea Cadets, EcoPark House will provide events catering to NLWA's key target groups: schools, community groups and north London’s residents. Having this permanent base at the EcoPark provides a long-term home for the highly successful NLHPP schools programme to provide social value to north London’s schools long after construction on the NLHPP ends.# Eat like a Londoner - NLWA is a delivery partner and steering group member for Eat Like a Londoner - a pan-London communications campaign to encourage and inspire residents to waste less food and eat more sustainably. The social media campaign in NLWA boroughs alone, generated over 3.1 million impressions, approximately 90,000 video views, a reach of nearly 30,000, resulting in 9254 clicks to the ELAL website. An evaluation of the campaign demonstrated that 3 in 20 of the target audience 21–44-year-olds and 1 in 10 parents of children under 12 recalled seeing the campaign. Of those approximately 60 percent reported to have taken action, by wasting less food, eating more plant-based foods, and eating less meat and dairy. - To complement the campaign, NLWA ran behaviour change workshops which assisted residents with tackling their food waste and provided them with the knowledge and skills required. Participants weighed their food waste to monitor their progress. There was a significant positive difference in households' food waste following the workshops, demonstrating that the workshops success. Five workshops were delivered across Barnet, Camden, Enfield and Islington in 2024/25. Participants reported increases in awareness of the impact they can have by reducing household food waste, their understanding of how to reduce their food waste and gained the skills required, making it reportedly easier to reduce their household food waste. 94 percent of participants said they were likely or very likely to implement food waste prevention behaviours following the workshop. Reusable period products - The Reduce, Reuse, Your Cycle campaign launched in January 2024. It was designed through the application of behavioural science, seeking to increase the purchase and use of reusable period products in north London. The project has involved a holistic approach of outreach workshops, school assemblies, discount codes and digital and out-of-home communications to improve the knowledge of, and access to, reusable period products. - 42 events have been delivered to date across 7 boroughs, engaging 1,800 members of the public. This included 16 workshops, 4 school visits, 18 engagement stalls, 2 teacher training sessions and 2 ambassador training sessions. 96% of participants said they were likely to recommend RPPs to friends and family, while the most common motivation cited for using RPPs over disposables was the money saved (19% of survey respondents). - Two bursts of comms ran across 2024, with channels including a bespoke, branded campaign website, organic and paid social media, outdoor advertising, media outreach, email marketing and google advertising. The most successful channels were the website, (over 41,000 page views to date) and paid Meta advertising (over 5 million impressions). - Evaluation showed that digital communications were the most effective way of reaching audiences, so that will be the focus of the campaign from now on. We have also developed a brand toolkit to share the campaign with interested partners, beginning with East London Waste Authority who are expecting to do an RPP campaign with our branding in 2025. Bring it... - Launched in Barnet in January 2024, this project was successfully rolled out to the remaining six boroughs in 2024/25. The behaviour change campaign aimed to encourage residents to use reusable coffee cups, bottles, bags and containers to reduce single-use plastic. The project focused on social normative messaging, using real residents and businesses to influence peers and included prompts to help residents to remember to bring their reusables with them when they leave home. The social media campaigns generated over 9.3 million impressions, reaching over 4.1 million residents and resulting in over 53,500 landing page views. Out of home advertising targeted residents when visiting the high streets, where 350 local businesses had signed up to the campaign. - Residents who saw the campaign were significantly more likely to be concerned about the environmental and health impacts of single-use plastics, believe it is easy to reduce their use, and wanted to see more efforts to facilitate the use of reusables to help protect the planet for future generations. They also reported significantly higher levels of engagement in six out of seven reuse behaviours, including using reusable containers for hot drinks, takeaway breakfasts, lunches, dinners and loose groceries and were more open to borrowing and returning all types of reusable items and using their own containers for takeaway meals. The results are promising, and suggestive of outcomes that contribute to reducing single-use plastic waste across north London. To further facilitate the use of reusable containers additional reuse options must be available to our residents which will require broader systems change. Data management and systems - As part of a wider package of work to improve the accessibility of tonnage data and improved access between NLWA, LEL, boroughs and other contractors, NLWA officers have recategorized the data in WDMS, NLWA’s waste data management system, to make it more meaningful through better alignment with the categories used at the waste facilities. Additional work has overhauled the system’s usability, resulting in better usage by borough officers, fewer corrections needed to the data after it is imported and fewer issues at the weighbridges, which can cause delays to borough vehicles’ ability to tip waste and get back on the road for further collections. - Boroughs now have direct access to PowerBI dashboards created by NLWA’s Digital Data Transformation team providing timely access to information for WasteDataFlow reporting. Officers worked closely with colleagues at Haringey Council, the supplier of the Authority’s IT services, to find a solution that enabled the dashboards to be shared with borough officers in early autumn 2024. The dashboards take data from the boroughs and weighbridges and apply calculations to provide an overview of operations in north London. The dashboards allow investigation of irregularities and trends, and they provide a key input to the Authority’s finance processes. - Online shop launched selling artwork developed through the project. - Residents received training on employability skills, crafts and e-commerce. - 2 sustainability fairs were held with 130 residents visiting the stalls. - 6 eco leader training sessions were held and 108 residents attending training. - Project delivered across Barnet, Enfield and Haringey - 230 foodbank users engaged. Over 40 families were engaged at after-school sessions. | - All activities will support the achievement of targets set out in the dashboard. - Aim to recover 30% of materials for reuse/recycling |
| #28 | Emissions and renewable energy | The contractor has been instructed to install an additional 370(no) solar PV panels at the new RRF. There will now be a total of 2235 solar panels at the RRF. | On track / part complete | - The vehicle fleet of NLWA’s current main waste transfer, treatment and disposal contractor, LEL, and those of LEL’s subcontractors are all ULEZ compliant. From 2022, all vehicles are Euro VI, leading to a significant reduction in NOx emissions. - Solar energy is now being generated by the Edmonton EcoPark solar array located on the roof of the RRF. 2,235 photo voltaic panels cover the size of a football pitch and generates energy that is distributed to the EcoPark for waste operations and construction commissioning activities. Up to and including Sunday 4 May, the power produced by the solar panels totalled 759,123.47 kWh with an average kWh per day of 1668.4. 2 June 2024 saw the highest power producing day in the past 12 months. - NLWA are replacing the current energy from waste facility at Edmonton EcoPark to continue to provide a responsible solution for the waste that is not recycled in north London. The new Energy Recovery Facility is currently under construction and will deliver a modern waste treatment plant with the cleanest and safest technology for controlling emissions. It contributes to a wider district heat network to ensure boroughs receive the most value out of the waste that is collected and improves the decarbonisation of the energy produced. The new facility will meet the new requirements for permitting new facilities set out in Defra's residual waste capacity note published in December 2024. - NLWA’s efforts to reduce waste and manage waste in line with the waste hierarchy supports emissions reductions associated with the management of large volumes of waste. | These additional panels will provide a 20% increase in total output for the whole system from 755kWp to 905kWp. |
| #29 | Temporary Bulky Waste Facility | The Temporary Bulky Waste Facility (TBWF) became operational in April 2022. This facility allows us to transfer organic and recyclable materials for processing and extract some for recovery and reuse. We expect the new RRF facility to come into use in Feb 2023, at which point the TBWF will no longer be required. The R1 rated Energy Recovery Facility (ERF) will be available in 2025. | On track / part complete | NLHPP and ERF In 2024/25, construction of new facilities under the NLHPP continued, including the new Energy Recovery Facility (ERF). The ERF will have the capacity to manage 700,000 tonnes of residual waste from the seven north London boroughs, future-proofing north London’s waste management infrastructure for a growing population. As of the end of 2024/25, LondonEnergy Limited (LEL) has completed the internal process to transfer the management of the RRF and RRC from construction to BAU operations, principally governed by the EcoPark South Operational contract. | All activities will support the achievement of targets set out in the dashboard. |
| #30 | NLWA Joint Waste Strategy | NLWA are currently developing a new Joint Waste Strategy with the 7 boroughs for the management of waste from households in North London. The strategy will guide everything the Authority does in its services provision and policy development, from initiatives to increase recycling, reduce residual waste and carbon emissions, to the operation of Reuse and Recycling Centres (RRCs).The strategy planning and design is anticipated to last around 18 months (although this may be extended dependent on whether additional requirements, such as a Strategic Environment Assessment, are deemed necessary). The Strategy will be agreed when the details of the government’s national waste reforms are known. We will engage all of our statutory stakeholders in this process and will undertake an equalities impact assessment and a full resident consultation. We will carry out modelling, including a detailed composition analysis, into EPR and DRS. The strategy will set out how NLWA and the 7 boroughs will work together to minimise the amount of residual waste arising and to increase reuse and recycling rates (amongst other objectives). | On track / part complete | The new North London Joint Waste Strategy has been developed over the past three years, with writing beginning in early 2023, led by NLWA in collaboration with the north London boroughs. It is a joint Strategy across all eight partners. A public listening exercise was undertaken in summer 2023 to understand north London residents’ priorities, which has fed into the drafting of the strategy. This was followed by a formal public consultation on the draft Strategy undertaken between November 2024 and January 2025. These engagement pieces reflected diverse views across north London’s communities and show robust findings in support of the content of the Strategy. Following the public consultation exercise, NLWA produced a revised version of final draft of the Strategy, taking into account the responses to the consultation surveys, comments from north London environmental groups, feedback from the Greater London Authority (GLA) and from the borough scrutiny committees. The changes made to the Strategy have been shared with the Joint Waste Strategy Evaluation Group and borough officers and members. Their comments and feedback have been further incorporated into the draft document. Once the document is finalised, each of the individual boroughs and NLWA will be asked to take a decision under their own governance arrangements to approve the final draft in summer 2025 (the majority at Cabinet meetings). Assuming each borough and NLWA gives this subsequent approval, this will commit each to the content of the Strategy. Finally, NLWA will adopt the Strategy as NLWA policy (programmed for an NLWA authority meeting in late 2025). | All activities will support the achievement of targets set out in the dashboard. |
| #31 | Preparations/ capability of Biffa MRF to accept and recycle plastic films in due course and for cartons to be reliably separately captured in the meantime | NLWA are working with Biffa (its material recycling provider) to establish a compliant and sustainable UK partner to recycle all types of grades of plastic films. NLWA are working with Biffa to evaluate markets options and find a viable solution. The aim is to ensure that Boroughs are able to collect flexible plastics within the timescale set out in the government’s Resources and Waste Strategy. | On track / part complete | To be decided in line with emerging timescales for collection of the materials as required under the Environment Act regulations. | All activities will support the achievement of targets set out in the dashboard. |

- New RRP Actions for 2025/6:

- Add any new actions planned for delivery in the 2025/6 financial year, which weren’t included in the 2023 to 2025 RRP.

| Ref (follow on from original RRP #) | Action title | Action Description | Expected Target / Impact | Timescale for action |
| --- | --- | --- | --- | --- |

- Simpler Recycling Preparedness:

- Add any plans or actions taken to date on how the authority is aligning its collection services with national Simpler Recycling requirements.

| Ref (follow on from original RRP #) | Action title / Area of Simpler Recycling reforms | Action Description / How the authority is preparing for this | Expected Target / Impact | Timescale for action |
| --- | --- | --- | --- | --- |
|  | Food waste service | The council is actively working towards the implementation of separate food waste collections in line with the timelines indicated by the previous government. It is anticipated that a 4% improvement in the recycling rate will be achieved when food waste collections are introduced. There is an established governance structure and dedicated Project Team with resources allocated to deliver the required outcomes in an efficient and effective manner. Working groups meet regularly on the below workstreams: •Service design – options appraisal for different service delivery models – completed - 7litre caddies and sample roll of liners for all households - 23litre external food bins for street level properties (houses, maisonettes, HMO’s) - 200litre communal bins for flats - Delivery of containers through combination of in-house and contractor, between January and March 2026 - Service commencement for all households on 30 March 2026 •Data – analysis of household numbers by property type - completed •Containers and procurement –vehicles and containers ordered, vehicles expected March 2026, container deliveries from December 2025. •Finance – assessment of funding from DEFRA and identification of any gaps that need to be mitigated. | The council’s initial modelling for potential changes following the release of the Environment Act regulations suggests that the introduction of food waste collections for houses and flats could result in approximately a 4% increase in the annual household recycling rate. | Service go live 31st March 2026. |
|  | Preparations/ capability of Biffa MRF to accept and recycle plastic films in due course and for cartons to be reliably separately captured in the meantime | NLWA are working with Biffa (its material recycling provider) to establish a compliant and sustainable UK partner to recycle all types of grades of plastic films. NLWA are working with Biffa to evaluate markets options and find a viable solution. The aim is to ensure that Boroughs are able to collect flexible plastics within the timescale set out in the government’s Resources and Waste Strategy. | Unknown | 31st March 2027 |
|  | Commercial recycling & waste service: | The commercial food waste service has been advertised to schools and businesses in the borough with 10 or more staff. | So far 56 schools and 125 businesses have signed up for a food waste collection service. | Offered by 31st March 2025, sign-ups ongoing |

Insert data from original 23-25 RRP in this column

Insert anticipated performance information here for when Simpler Recycling legislation comes into effect on 1 April 2026